Resource Manager

Iteration Plan

# 1. Key milestones

|  |  |
| --- | --- |
| **Milestone** | **Date** |
| Iteration start | 10 June 2019 |
| Complete end to end UAT of CCRD Use Case | 16 June 2019 |
| Ensure LCAM is met | 20 June 2019 |
| Complete elaboration Phase assessment | 23 June 2019 |
| Iteration End | 24 June 2019 |

# 2. High-level objectives

1. Deliver LCAM

# 3. Evaluation criteria

1. All Criteria of LCAM met

# 4. Work Item assignments

The following Work Items will be addressed in this iteration:

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Work Item ID** | **Name or key words of description** | **Outcome** | **State** | **Assigned to (name)** | **Estimated Hours** | **Hours worked** | **Estimate of hours remaining** |
| 1.1 | Perform all CCRD UAT tests |  |  | Aaron | 2 |  |  |
| 1.2 | Perform all CCRD UAT tests as project Sponsor |  |  | Aaron | 2 |  |  |
| 1.3 | Create unit tests for allocate skills business case | Carried over from last iteration | Incomplete | Aaron | 4 |  |  |
| 1.4 | Run tests for allocate Skills business case |  | Incomplete | Brodie |  |  |  |
| 2.1 | Complete elaboration Phase assessment | 20th June 7:00 PM |  | Aaron | 2 |  |  |
| 2.2 | Complete elaboration Phase assessment | 20th June 7:00 PM |  | Matt | 2 |  |  |
| 2.3 | Complete elaboration Phase assessment | 20th June 7:00 PM |  | Jack | 2 |  |  |
| 2.4 | Complete elaboration Phase assessment | 20th June 7:00 PM |  | Brodie | 2 |  |  |
| 3.1 | Develop and implement business logic for Authenticate with system |  | in prog | Jack | 3 | 0 |  |
| 3.2 |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |
| X | Iteration Manager |  |  | Aaron | 5 |  |  |
|  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |

# 5. Issues

|  |  |  |
| --- | --- | --- |
| **Issue** | **Status** | **Notes** |
| lack of communication during iterations | ongoing:amber | Team needs to be more committed to ensuring other team members are notified of completion of activities |

# 6. Assessment

|  |  |
| --- | --- |
| Assessment target | Have system up and running for login. |
| Assessment date | 10/6/2019 |
| Participants | Matthew, Aaron, Brodie, Jack |
| Project status | Yellow |

## Assessment against objectives

## Work Items: Planned compared to actually completed

## Assessment against Evaluation Criteria Test results

Currently all assessment items are certified as complete except for:

## Other concerns and deviations

Primary concern is still a lack of communication for the team.

While a lot of work has been accomplished this iteration we are still at least an iteration behind.