**Resource Manager – Time Estimates**

**Development tasks**

Develop Modules for User Skillset Management: 16 hours

Develop modules for Project skillset Management: 16 hours

Develop modules for Project Management: 20 hours

Develop reporting Modules: 30 hours

Develop Modules for locating available resources: 30 hours

Develop modules for User Management: 16 hours

Testing modules: 20 hours

**Documentation and design Tasks**

Complete Architecture Bible: 20 hours

Full use case descriptions: 30 hours

Revised Requirement model: 20 hours

Revised Project Vision: 10 hours

Revised Risk List: 10 hours

Revised Master Test Plan: 10 hours

Project Plan: 20 hours

Test cases: 30 hours

**Testing**

User Acceptance Tests: 10 hours

Unit and Integration tests: 10 hours.